National Museum of the U.S. Army Campaign

Fact Sheet

Summer 2017

■  The Museum will be located at Fort Belvoir, Virginia.  The site will be publicly accessible via the Fairfax County Parkway/ VA 286, (near Kingman Gate) which conveniently connects with I-95 and US Route 1.  The site is also about six miles from Mount Vernon – George Washington’s home.

■  A ceremonial groundbreaking was conducted on September 14, 2016.

■  Preliminary site preparation began in March 2016.  Tree cutting has been completed and stumps removed, logs have been hauled off the site, construction access road preparation has been completed, and the utilities infrastructure are being installed.

■  Museum construction officially began on March 9, 2017.

■  The Museum’s opening is currently projected as late 2019 provided construction remains on schedule.

■  Over 155,000 individuals have contributed to the Campaign to date.

■  We expect the Museum to draw 700,000 visitors annually.

■  The Museum building will be a 185,000 square-foot facility.  The Museum center will be located on an 84-acre site.

■  The Museum will be the capstone of the Army Museum Enterprise, which consists of over 40 certified Army museums across the country and overseas.

■  Admission to the Museum will be free.

The main purposes of the Museum are to honor the service and sacrifice of the American Soldier and members of the Army family, preserve Army history, and educate visitors to the historic role of the Army in the defense and advancement of our nation.

There are three major galleries (Soldiers’ Stories, Fighting for the Nation, and The Army and Society), Army Theater, Army Concourse, Veterans’ Hall, Army Art and Special Exhibition Gallery, Medal of Honor Garden, Wall of Honor, Museum Store, and the Experiential Learning Center featuring G-STEM-related programs linked to Army activities.

The Museum’s main outdoor adjacencies will include the Parade Ground and Grandstand, Vehicle Demonstration Track, Army Trail, Amphitheater, and Memorial Garden.